## Slide 1: SDLC
Software development life cycle is a methodology that defines the entire procedure of software development. SDLC life cycle model is to deliver high-quality, maintainable software that meets the user’s requirements.
SDLC phases
1)Requirement analysis- Requirement analysis done in this phase. Business team will collect the all the requirement from the stakeholder
2)Feasibility study- Once the requirement gathering done team will check and study the feasibility for the requirements.All the requirements are freeze in this stage.
The 5 main feasibility are 1)Economic 2)Legal complication 3) Operational feasibility 4)Technical
5)Schedule
3)Design- Once the requirements are freeze then Design team will start working on the design
There are two types of design are there 1)HLD(High level design) 2)LLD (Low level Design)
4)Code- Once the Design phase is done Team will start working on the code phase.Developer select suitable and tools language .It is longest phase.
5)Testing- Once developments is done developer share the build for testing.QA and QC team test the software against requirements.Testing ensures software is bug free and quality as expected. During this stage unit testing integration testing, system testing acceptance testing are done.
6)Deployment- Once the Testing is done. PM will check the feedback documents and send software to production.
7)Maintenance- Once­ the software has bee­n deployed, dedicated team will check Bug/bug fixes and provided regular updates are­ provided to address any nece­ssary improvements or changes that may arise­.

## Slide 2: Waterfall Model
The Waterfall Model also referred to as a linear sequential model. In a waterfall model, each phase must be completed before the next phase can begin and there is no overlapping in the phases.
Phases
1)Requirement Gathering and analysis
2)System Design
3)Implementation
4)Integration and Testing
5)Deployment of system
6)Maintenance

## Slide 3: Advantages of Waterfall model
1)Simple and easy to understand
2)Phases processed and completed one at time.
3)Works well for small projects

## Slide 4: Disadvantage of waterfall model
Not good model for complex project
Change request is not accepted here in between the development
No space for clients feedback
There is no way to go back previous stage/step